# Weekly Delivery Log

5–12 August 2026 · MINT, Wealth Navigator OEM and operational support

How to read “time taken”. Exact start/finish and user-message timestamps are not preserved by Git. Times below are estimated active delivery time based on the associated commit sequence, investigation/verification work and same-session delivery. They are deliberately ranges, not invented precise times. A long elapsed gap between commits is not counted as uninterrupted work.

Severity. Critical = money movement, client access, security, production/UAT isolation or canonical financial data. High = operational workflow, compliance, decision-quality or material UX. Medium = clarity, responsiveness and non-blocking usability.

## 12 August — Governance, rebalance UI and MINT chart

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 12 Aug | ~30–45 min | Critical | Fixed IC voting access | Corrected the committee voting path after finding that nobody could cast a vote. The Investment Committee now allows configured voters to register their decision. d76bfd4 |
| 12 Aug | ~30–45 min | Critical | Enforced committee voting server-side | Moved the important gate to the server so UI state cannot approve a rebalance by itself. The rule applies to all strategies, including UAT, according to the committed implementation. 4d5e18f |
| 12 Aug | ~20 min | Critical | Password-protected rebalance order release | Added a password gate before a rebalance can be released toward the order-book side. This protects the release action; drafting and IC approval still remain separate stages. e2cf194 |
| 12 Aug | ~25 min | High | Added scoped IC voting settings | Added governance controls for committee/voting configuration rather than relying only on hard-coded committee assumptions. 59a40c5 |
| 12 Aug | ~10 min | High | Seeded LIVE voting defaults | Added the default LIVE governance configuration so the settings surface has a valid operational baseline. ce9d41b |
| 12 Aug | ~30 min | Medium | Reorganised Investment Committee navigation | Separated IC areas into clearer navigation while the governance work was being introduced. 621eb46, 9da6994 |
| 12 Aug | ~40 min | Medium | Restored committee context inside Agenda | Brought Committee Members, Charter/quorum and Session Prep back into the main Investment Committee Agenda as compact panels. Voting Settings remains a dedicated tab. d082ad4 |
| 12 Aug | ~25 min | High | Applied proposed rebalance units per client | Made proposed strategy-unit changes propagate into the per-client rebalance interpretation, rather than only appearing as a basket-level visual. a71435e |
| 12 Aug | ~20 min | High | Displayed proposed unit changes | Added visible current/proposed unit deltas to make the intended rebalance clearer before approval. cccff17 |
| 12 Aug | ~30 min | High | Fixed Vercel rebalance build failure | Fixed the strict TypeScript mismatch where ProposedHolding could have no name but the ticker-only key helper demanded a full holding. Also compacted the Current/Proposed basket tables. e949327 |
| 12 Aug | ~45–60 min | High | Added safe inline Buy/Increase editor | Up-arrow opens a draft-only editor with units controls, price, aggregate shares, estimated cost, CA/reserve affordability state, research and rationale. Cancel restores baseline units; no order, approval or release is created. e53c152 |
| 12 Aug | ~30–45 min | High | Made Client Impact Preview sleek and compact | Added compact metric chips, denser bordered/sticky table treatment and retained the server-calculated client-impact logic underneath. e53c152 |
| 12 Aug | ~35–45 min | High | Added Write BUY note flow | When a buy/increase has no research, the analyst can open the canonical six-step Research Library wizard with the ticker prefilled. It creates a draft only—never auto-attaches, approves, submits or trades. 9fc0d72 |
| 12 Aug | ~1–2 h | Critical | Corrected MINT Dev strategy chart | Reverted the Dev chart to the canonical daily-return chain and then matched it to MINT Live. This was aimed at removing rebalance spikes and preserving strategy accuracy. 68683431, 5437fd08, 92c87184 |
| 12 Aug | ~15 min | High | Triggered Dev deploy as Mpumelelo | Committed the deployment trigger under the intended Git identity, addressing the Vercel author mismatch rather than publishing under the old identity. f7835072 |

## 11 August — UAT visibility, AUM, permissions, settlement and returns

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 11 Aug | ~30–45 min | Critical | Hid UAT strategies from non-dev users | Prevented non-dev users from seeing UAT strategies in the OEM, keeping testing activity separate from normal operational views. 57c0ee2, later reinforced in 89c7b11 |
| 11 Aug | ~30–45 min | Critical | Removed UAT from AUM | Corrected AUM so test strategies do not inflate or contaminate live AUM reporting. 4bc01a0 |
| 11 Aug | ~30–45 min | Critical | Fixed admin rebalance-action 403 errors | Corrected permissions causing admins to be denied rebalance actions. 4bc01a0 |
| 11 Aug | ~25 min | Critical | Added Send-to-Market password gate | Protected the final Send to Market action and paired it with UAT hiding for non-dev viewers. 89c7b11 |
| 11 Aug | ~45–60 min | Critical | Fixed scenario dry-run correctness gaps | Resolved three defects found by running a rebalance scenario dry run before relying on the workflow. 02537c5 |
| 11 Aug | ~30 min | Critical | Confined a single-client rebalance | Ensured a rebalance launched for one client stays confined to that client rather than changing all strategy holders. a6aa5c8 |
| 11 Aug | ~20 min | High | Corrected single-client strategy ID and label | Fixed the proposal using the wrong strategy identifier and gave the single-client proposal a real Weight column. 516df66, 688cacc |
| 11 Aug | ~45 min | Critical | Settled UAT buy fills in-repo | Removed the final old CRM runtime dependency for UAT buy settlement; Wealth Navigator performs the fill settlement path. 3369e07 |
| 11 Aug | ~45 min | Critical | Ported per-client return publishing | Recorded client rebalance boundaries and published client returns from the new path. bd0c3ce |
| 11 Aug | ~20 min | High | Reverted strategy publisher to opt-in | Kept strategy-return publication opt-in because the MINT application already owns that publishing responsibility. a031058 |
| 11 Aug | ~10 min | Critical | Fixed duplicate 8% MINT wallet reserve check | Wallet eligibility previously added the 8% reserve twice. Display, eligibility and deduction now use one canonical walletTotal. The Vite production build passed. Documented active fix session: roughly 10 minutes. |
| 11 Aug | ~45–60 min | Critical | Restored Mufaro OEM account access | Investigated the OEM 401, checked both relevant Supabase auth projects, provisioned/confirmed the matching account and verified a successful OEM login. This was operational work, not a public Git feature commit. |
| 11 Aug | ~15–30 min | High | Expanded Sean’s OEM access | Updated Sean to the dev permission tier so he has the requested broader viewing capability. This was an operational database/admin update rather than a source-code commit. |

## 10 August — Order release, settlement correctness and return continuity

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 10 Aug | ~30 min | Critical | Added review before a rebalance touches anything | Introduced a review stage before the workflow can write to operational rebalance stages. ad5b229 |
| 10 Aug | ~20 min | Critical | Deferred holdings flip to fill time | Stopped client holdings changing merely because a proposal/order was made; holdings change at the appropriate fill/reconciliation stage. 2f3c3f9 |
| 10 Aug | ~25 min | Critical | Separated Book Orders from Send to Order Book | Replaced an ambiguous operation with two explicit steps, reducing accidental order release risk. e7845b4 |
| 10 Aug | ~15 min | High | Added Cancel beside Book Orders | Made it possible to abandon the proposal/order-book preparation path without continuing. 1567679 |
| 10 Aug | ~15 min | High | Repaired and relabelled release button | Fixed a broken stage-two control and relabelled it “Release to Rebalance Tab.” 083dbd6 |
| 10 Aug | ~20 min | High | Grouped booked rebalance orders by client | Improved the Rebalances tab so booked work can be reviewed per client. 81fa449 |
| 10 Aug | ~20 min | High | Fixed stale order list and approval feedback | Refreshed the list after release and added loading spinners to approval controls. 068ed77 |
| 10 Aug | ~20 min | Critical | Derived UAT status from the strategy itself | Stopped using a server-wide assumption; uat_test is derived from each strategy’s own UAT flag. 12b6c83 |
| 10 Aug | ~20 min | Critical | Stopped live rebalance orders being labelled UAT | Corrected incorrect lane/status labelling. d21c3b8 |
| 10 Aug | ~30 min | Critical | Settled UAT sell fills through real settlement engine | Removed reliance on CRM for UAT sell settlement. 6b05b78 |
| 10 Aug | ~25 min | Critical | Scoped sell FIFO to each order’s strategy | Prevented a sell settlement from consuming lots belonging to another strategy with the same user/security. 4c1382d |
| 10 Aug | ~20 min | Critical | Treated rebalance as swap, not withdrawal | Protected return/accounting interpretation for settled client rebalances. 5ca0459 |
| 10 Aug | ~20 min | Critical | Preserved strategy YTD through rebalance | Used a chain-factor boundary so a strategy’s YTD does not show an artificial reset/cliff. bd57453 |
| 10 Aug | ~30 min | Critical | Took strategy return publication over from CRM | Moved publication responsibility into the Wealth Navigator path. 0c188a8 |

## 9 August — Approval, parked clients and rebalance order construction

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 9 Aug | ~20 min | High | Showed pending and IC-approved proposals in compose | Prevented the working screen appearing empty when a proposal was already with committee. 7d92a06 |
| 9 Aug | ~30 min | Critical | Removed one-click approval | Replaced it with a visible pending proposal path so approval cannot bypass committee workflow. 0a7ecfb |
| 9 Aug | ~30 min | Critical | Added vote-gated standalone approval | Standalone rebalances require votes; UAT behaviour was explicitly handled. 7567774 |
| 9 Aug | ~30 min | Critical | Fixed parked-holdings reconciliation | Repaired the process that had never actually run, so parked/unfilled holdings can reconcile correctly. d0cb5f7 |
| 9 Aug | ~30 min | Critical | Kept UAT order book in sync during parked reconciliation | Ensured the UAT book reflects the reconciliation outcome. c8501be |
| 9 Aug | ~25 min | Critical | Booked client-level order-book deltas | For settled clients, created the rebalance delta in the order book rather than changing holdings early. 1848aeb |
| 9 Aug | ~20 min | High | Showed rebalance orders on Active Order Book | Improved operational visibility once rebalance orders are booked. bac1d0d |

## 8 August — New assets and parked-client fees

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 8 Aug | ~30 min | Critical | Fixed brand-new tickers missing from trade sequence | Ensured a new asset added to a basket enters combined trade-sequence logic rather than being silently dropped. bba475b |
| 8 Aug | ~30 min | Critical | Corrected parked-client ISIN fee rule | Only genuinely new assets incur the ISIN fee; a fee-free reposition is not treated as a new asset. 75f44fb |

## 7 August — Client impact clarity and supporting product work

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 7 Aug | ~20 min | Medium | Made impact rows more compact | Reduced row height in Client Impact Preview for a more usable operations view. 3b4371a |
| 7 Aug | ~15 min | High | Distinguished settled versus parked clients visually | Green/amber row colouring supports safer review of clients in different states. 3113a77 |
| 7 Aug | ~15 min | High | Renamed parked status to Unfilled | Used clearer operational wording in the impact preview. 1090fa8 |
| 7 Aug | ~25 min | High | Split multi-asset Buy Execution by symbol | Displayed separate Buy Execution breakdowns when multiple instruments are involved. 4ae08ce |
| 7 Aug | ~20 min | High | Showed each client’s own 8% reserve | Added reserve visibility to Per-Client Allocation, supporting the CA/reserve affordability rule. 96bd47e |
| 7 Aug | ~20 min | Medium | Added live Add Stock prefix search | Made instrument selection faster and less error-prone. 4b07f97 |
| 7 Aug | ~15 min | Medium | Added invalid-units feedback | Empty/invalid Add Stock units field now shakes/flashes instead of silently failing. 68c11d1 |
| 7 Aug | ~1–2 h | High | Factsheet and yield-curve supporting work | Other contributor work included factsheet update and yield-curve/portfolio-data backend endpoints with fallback data. e476aee, 357b252 |

## 6 August — Trade construction, client-impact depth and parked holdings

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 6 Aug | ~60–90 min | Critical | Rebuilt trade sequence as per-leg sell→buy wizard | Introduced a controlled leg-based execution review instead of an opaque bulk action. a1e19d7 |
| 6 Aug | ~30 min | Critical | Gated each Buy leg on affordability | Computed per-leg affordability, included buy fees and scaled it by investor count; Next is blocked when funding fails. 2e0c204, f194e7d, 56ebb79 |
| 6 Aug | ~30 min | High | Added fee-adjusted total cost | Displayed the true total cost alongside Buys in the impact summary. c411300 |
| 6 Aug | ~30 min | High | Added split-increase-leg controls | Allowed standalone increases to be split into their own sequence legs and fixed rendering/visibility issues with that control. 17048de, e949e93, 424afee |
| 6 Aug | ~30 min | High | Generalised pooling and review | Handled multiple sells/increases in non-split mode and hid unnecessary sequence UI when not splitting. 669e661, 72f1b36, fedc16b, ecf5874 |
| 6 Aug | ~30 min | High | Made impact available before editing | Client Impact Preview can show current holders/financial state before a proposed change, not only afterwards. 7bfb590 |
| 6 Aug | ~15 min | High | Corrected buy/sell badge colours | Fixed an error that could mislead the reviewer about trade direction. 1c2d4fc |
| 6 Aug | ~45 min | High | Added single-client rebalance flow | Added expandable drift view, per-share price, per-unit cash delta and isolated proposal path for one client. 3236891, f564158, 8440d42, 13bc199 |
| 6 Aug | ~30 min | Critical | Reconciled parked/unfilled holdings fee-free | On IC approval, parked clients are repositioned correctly without charging them as if a normal market trade occurred. 411004b |
| 6 Aug | ~20 min | High | Highlighted parked clients | Flagged not-yet-filled clients in the impact preview to make their special handling visible. 92cb2d0 |

## 5 August — Foundation fixes, UAT settlement and order-book usability

| Date | Est. time | Severity | Outcome | Description / evidence |
| --- | --- | --- | --- | --- |
| 5 Aug | ~30 min | Critical | Matched Buy Execution labels/rows to CRM | Aligned the Buy Execution presentation and per-client rows with the established CRM treatment. 66c85b3 |
| 5 Aug | ~20 min | Critical | Added visible insufficient-cash warning | Made lack of CA/reserve funding explicit instead of relying only on a disabled button. 7e56766 |
| 5 Aug | ~20 min | High | Corrected custody-fee multiplier label | Fixed fee wording so it reflects per-leg rather than per-sequence counting. 6525819 |
| 5 Aug | ~30 min | High | Fixed silent strategy save failure | Resolved a failure mode where saving gave neither an error nor confirmation. dabe878 |
| 5 Aug | ~45 min | Critical | Auto-settled UAT self-fills against real engine | Connected UAT self-fills to the real MyMintAdmin settlement path instead of a superficial test-only flow. 2584607, related admin support 3578677 |
| 5 Aug | ~30 min | High | Improved OEM order-book structure | Flattened strategy blocks, restored investor filtering, tightened row height and improved limit/order-type display. 36d5ba6, bb4a94d, 65cc12c, 381547c, 45033f7 |
| 5 Aug | ~30 min | Critical | Fixed UAT fill-price / stale quote issue | Corrected UAT fill price units and stale-zero live-price fallback. 9d7f5f7 |
| 5 Aug | ~20 min | High | Fixed ticker normalisation during Add Stock | Stopped false “invalid add” errors from symbol suffix/normalisation mismatch. f317345 |
| 5 Aug | ~20 min | High | Fixed first reinvest buy calculating zero shares | Corrected a first-pick sizing defect in the replacement-buy step. 2ceddc7 |
| 5 Aug | ~20 min | High | Required research coverage for LIVE buy picker | LIVE strategies only present instruments with existing research coverage in the buy picker. b2d8241 |
| 5 Aug | ~15 min | Medium | Fixed dark-theme dropdown readability | Made Rebalance Builder option values readable in the dark interface. d8c4db5 |

## Operational / access support without a source-code commit

| When | Est. time | Severity | Outcome | Description |
| --- | --- | --- | --- | --- |
| Week of 5–12 Aug | ~30 min | High | Verified MINT Dev and MINT Live repository access | Confirmed the relevant repositories/branches and worked from the authenticated Mpumelelo identity for required publications. |
| Week of 5–12 Aug | ~30–45 min | Critical | Resolved OEM authentication split | Identified that OEM authentication used the Institutional Supabase project while other MINT data used Retail. This explained why one account could fail despite correct-looking credentials. |
| Week of 5–12 Aug | ~45–60 min | Critical | Provisioned/verified Mufaro across required auth surfaces | Ensured the matching Mufaro account existed where OEM login checks it and tested a successful OEM API login. No secrets are recorded in this document. |
| Week of 5–12 Aug | ~15–30 min | High | Set Sean to dev-level access | Updated the relevant admin record so Sean has the requested broader OEM view permissions. |
| Week of 5–12 Aug | ~20 min | Medium | Investigated Vercel Git author mismatch | Confirmed the deployment issue related to the prior Git author identity and triggered/published as Mpumelelo where appropriate. |

Evidence sources: Git history in MINT, Wealth-Navigator-Porting and MyMintAdmin; current shared-workspace changes; and the recorded handover evidence for canonical funding/returns. Commits represent delivery evidence. Operational account changes are listed separately because they are not necessarily captured by a source-code commit.